## Slide 1: Machine Learn Your Way to March Madness Glory: Progress Report
Team: Stat Champs
Alex Hoffer
Chongxian Chen
Jake Smith

## Slide 2: Structure
1) Project description
2) Alex’s progress
3)
4)

## Slide 3: 1) Project description
Need for biochemistry and biophysics students to understand machine learning
Need for learning machine learning in a straightforward, simple manner
Solution: web page that hosts machine learning module that generates March Madness brackets
  Specifics: client loads web page, chooses from a plethora of college basketball statistics and chooses a machine learning algorithm to train the data on, selected statistics are provided to a machine learning API that generates a trained model, the trained model is converted to a March Madness bracket and displayed to the client
  Motivation: using March Madness brackets as a way to teach machine learning concepts makes the learning process easier than grasping machine learning from its application to biochemistry. The student can see how the specific statistics they’ve selected to train their model on influences the ultimate accuracy of the model and can see how different machine learning algorithms generate different models

## Slide 4: 2) Alex’s progress

## Slide 5: Alex’s progress
Weeks 1-2: Selected for project, met with our client Dr. Victor Hsu to understand exactly what he wanted us to achieve.
Week 3: Continued to collaborate with Dr. Hsu and understand what the project would entail. Motivated by this collaboration, we made a project statement document. This document consisted of an abstract, a problem definition, a proposed solution, and performance metrics. My individual contribution consisted of writing the abstract, problem definition, proposed solution, and performance metrics sections. We had some issues getting used to LaTex but overcame these to produce a well-formatted edition of the paper. We sent the document to Dr. Hsu for his approval.
Week 4: We received feedback from Dr. Hsu and made the requisite changes to our project statement document, then he approved.
Week 5: We began developing our project requirements document. I made individual progress by writing the document in Word. This document was formatted using the IEEE standard and thus consisted of an introduction, an overall description, specific requirements, and a Gantt chart. My individual contribution consisted of writing the introduction, an overall description, and the specific requirements.

## Slide 6: Alex’s progress
Week 6: I converted my progress on the project requirements document from Word to LaTex, using a template Jake worked on. After formatting my writing in LaTex and incorporating Chongxian’s Gantt chart, we submitted the document to Dr. Hsu and got his approval.
Week 7: We made some final revisions of the project requirements document as requested from Dr. Winters. Individually, we made progress on our sections of the technology review document.
Week 8: We each individually completed our technology review sections and incorporated them into one large LaTex formatted document. We faced some difficulty in coming up with responsibilities for each of us and realizing what technologies would be best suited to satisfy said responsibilities. My responsibilities were centered around the usability and appearance of the system. They were 1) the graphical user interface of the web page 2) a presentation of instructions to the user of the module and 3) the presentation of the machine learned bracket. After careful consideration, I landed on using PyGUI for 1), Webix for 2), and VTK for 3).

## Slide 7: Alex’s progress
Week 9: We discussed as a team what approach we should take to the design document, and each individually landed on different software design templates. We also discussed how we would record ourselves for the progress report. One solution we considered was renting out a microphone from the library. As usual, we had some issues with LaTex formatting.
Week 10: We finished and submitted our design document. I used sequence diagrams to describe the functionality of the technologies I selected. In my rationale, I included the average use case for each of my responsibilities. It was difficult getting LaTex to properly generate the sequence diagrams, particularly because the packages I installed were being stubborn.
Finals week: We got together and recorded this progress report.